Hong Kong Institute of Vocational Education

Discipline of Information Technology

Final Year Project – Systems Development and Administration (ITE4116M)

Progress Report for Mid-Semester Demonstration

Group Number: 1

Project Title:  Online Learning and Tutoring Platform(Tutor Cat)

Student Name:

Mak Chi Wang

Supervisor:	Clarence Lau

Date: 7-3-2023

Tasks/Functions completed and shown successfully in the demonstration:-

| Task Number | Task Description | done by ( student name) |
| --- | --- | --- |
| 1 | Login & Logout (All users) | MAK Chi Wang |
| 2 | Chat Room (All users) Send text message or emoji | MAK Chi Wang |
| 3 | Point System (All users) | MAK Chi Wang |
| 4 | Note system(Create Notes , View Notes and Download Notes ,Edit Notes , Unavailable Notes) |  |
| 5 | Rating System |  |
| 6 | UserProfile(Tutor,Student,Admin) |  |
| 7 | EditProfile(Tutor,Student,Admin), (change password, edit phone num, edit detail,icon) |  |
| 8 | User Account Management(suspend user account,send Notification,cancel suspend) |  |
| 9 | Course system For tutor : Create Course, View Course, Manage Course For student : Buy Course |  |
| 10 | Calendar system For tutor and student : show course date |  |
| 11 | Analyze system : For tutor : Show line chart |  |
| 12 | Tutor List : Users view the tutor list. |  |

Outstanding tasks/functions to be completed for the project:-

| Task Number | Task Description | Priority (high/medium/low) | to be done by ( student name) |
| --- | --- | --- | --- |
| 1 | AI notes recommendation | high |  |
| 2 | Different payment methods | High | MAK Chi Wang |
| 3 | OpenCV check tutor Certificate | Low |  |

Signature:    	__________________

______________

________________________________

________________________________